**Weekly Report**

**14/12/2022 – 21/12/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | - General testing theory for software | 21/12/2022 | System Engineering | 86 |
| 2 | - Making order and checkout pages | 21/12/2022 | Project Manager | 90 |
| 3 | - Complete UI prototype report | 21/12/2022 | Designer | 90 |
| 4 | - Learn Testing on Katalon | 21/12/2022 | Tester | 87 |
| 5 | - Handling logic at login, sign in | 21/12/2022 | Software Engineering | 90 |

# Issues and impacts:

1. Doing a lot of projects in other subjects so don't have time
2. Challenging on how to execute, understand the meaning of each test case in each stage

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | - Complete the necessary test cases and applications on the team's website  - Write test plan report | 28/12/2022 | Team |
| 2 | - Continue to use katalon for testing | 28/12/2022 | Tester |
| 3 | - Handling logic in the Admin page  - Continue to complete the Admin page | 28/12/2022 | Software Engineering |
| 4 | - Make a profile page and assign user roles | 28/12/2022 | Project Manager |
| 5 | - Writing content for the website  - Study of test cases | 28/12/2022 | Designer |