**Weekly Report**

**21/12/2022 – 28/12/2022**

Group ID: **05**

Project Name: **WinShop**

Team members:

20120230 - **Phạm Duy Trường** *Project manager*   
20120320 - **Phan Xuân Lộc** *Software Engineering*   
20120574 - **Trần Duy Tân** *System Engineering*  
20120201 - **Phạm Gia Thông** *Designer*

20120234 - **Ngô Nguyễn Quang Tú** *Tester*

# Achievements since last week:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| 1 | - Learn about test briefs | 28/12/2022 | System Engineering | 86 |
| 2 | - Complete the basic functions of the project | 28/12/2022 | Project Manager | 90 |
| 3 | - Plan to prepare slide sketch  - Research Analysis and design: architecture and technologies used | 28/12/2022 | Designer | 82 |
| 4 | - Write test-plan, sketch test-case | 28/12/2022 | Tester | 84 |
| 5 | - Basically complete admin page, including responsive and darkmode | 28/12/2022 | Software Engineering | 89 |

# Issues and impacts:

1. Product search has not been completed
2. There is still an error in the product search function
3. Unclear requirements in PA5 and PA6
4. Don't have much time because studying for the final exam

# Next week's goals:

|  |  |  |  |
| --- | --- | --- | --- |
| **STT** | **Description** | **Due Date** | **Responsibility** |
| 1 | - Complete the requirements in PA  - Compose slides for presentations  - Plan to record the presentation and post it on youtube | 04/01/2023 | Team |
| 2 | - Continue writing test-cases, using automatic testing tool (katalon) for testing | 04/01/2023 | Tester |
| 5 | - Complete basic powerpoint for presentations  - Participate in product test cases, use\_case | 04/01/2023 | Designer |